## Slide 1: Orleans 2.0 PLAN
Virtual Meetup #10, August 25th 2016

## Slide 2: High priority themes
CoreCLR compatibility
  Codebase
  Switching to xUnit
Deployment & cluster management
  Better Azure PaaS experience
  YAMS
  Service Fabric
  Containers
DI for application code and runtime
Persistence v2
From the “Orleans Roadmap” meetup

## Slide 3: “GOOD, BAD, and UGLY” .NET Core
Need to support
  Strategically
  Portability
  Performance?
But disruptive
  removed Features
  Temporarily removed Features
  Missing/changing tooling

## Slide 4: Try to Break change things once
We will have to make breaking changes for .net core
  Codegen/build process
  Type discovery & assembly loading
  Serialization
  Api changes?
Bundle these changes with other that we wanted to make
  Restructure modules and NUGet packages
  Rename everything to Orleans.module.dll
  Explicit app assembly loading
  Configuration & DI
  Revisit monitoring & logging

## Slide 5: Three phased approach
Crawl
  .net core compatible binaries
  Orleans 2.0
Walk
  Building & testing on .NET core
  Orleans 2.x
Run
  cross-platform testing
  Orleans 2.y

## Slide 6: Crawl: .net core compatibility
Build on windows
  Target .NET standard
Test on full .net
  Use app domains for tests
Basic validation on .net core
  Silos can start & join cluster
  Clients can connect
  Simple Requests go through
Internal customers on full .net
App domains gone
  Assembly loader modifications
  Test framework stays as is
Binary serializer gone (temporarily)
  More aggressive codegen
  Exceptions
  Orleans serializer vs wire vs other
Performance Counters gone
  Optional full-clr module

## Slide 7: walk: Building & testing on .NET core
Switch tooling
  .NET cli for build
  Codegen integration
Test on .net core
  Move away from app domains
  Leverage containers?
  Distributed performance/reliability tests
Pattern for platform specific modules
  optional
  Dynamically loaded

## Slide 8: run: rainbows & unicorns
Platform agnostic build
  Should already achieve in walk
  Testing to confirm
Platform agnostic tests
  Leverage containers & container orchestration?
Unknown unknowns

## Slide 9: Orleans v1.*
v1.* track will go in parallel
  v1.3.0 is “around the corner”
  Will Continue v1.* releases
  will pay the price to keep v1.* customers stable
general development to continue in v1 branch (master)
v2 branch will be a ‘superset’ of master
when v2 reaches feature parity with v1, Will merge v2 to master
likely at 2.x (walk)
Can still ship v1.* patch releases even after that

## Slide 10: discussion
Is this a sane plan?
Overlooked risks?
Better ideas?